## Slide 1: i-PROJECT PRESENTATION
PROJECT:- search engine optimization
GROUP members:- Talha khan, Sarfaraz alam.
Mentor:- Sir masroor khan
Center name:- Aptech Clifton Center

## Slide 2: Requirement Specification:
Technology Implemented :Apache Server
Language Used :PHP 5.3 or above
Database :My SQL 5.2 or above
User Interface Design :HTML, AJAX
Web Browser :Mozilla, Google Chrome, IE8
Software :XAMPP Server

## Slide 3
Project Ref. No. |  | Project title | Date of Preparation |  |  |  | 
S.No | Task | H A L L M A R K | Activity Plan Prepared By: | Actual Start Date | Approx. End Date | Actual Days | Status
1 | Analysis |  | Talha Khan & Sarfaraz Alam | 26/10 | 28/10 | 2 | 
2 | Databases |  | Talha Khan | 29/10 | 3/11 | 5 | 
3 | Design |  | TALHA KHAN | 4/11 | 6/11 | 6 | 
4 | Coding |  | TALHA KHAN | 6/11 | 10/11 | 10 | 
5 | Testing |  | TALHA KHAN & SARFARAZ ALAM | 10/11 | 15/11 | 1 | 
6 | Documentation |  | SARFARaZ ALAM | 15/11 | 15/11 | 1 | 
Timeline

## Slide 4: Objectives..
SEO: Create your search engine name e.g. yahoo, Google.
GUI: Graphical user interface must be responsive and with proper color combinations.
Searching:
  User can Search different web sites, and there must be a logo with link and brief intro. of site.
  Searching should be done with appropriate Keywords. And database must contain a different column of keywords.
Pagination: Pagination is compulsory; Site must contain 10 records per Page.
Others:
  Meta tag must be defined with all the content and title in Header Section.

## Slide 5: Thank You For Your Attention..
By Talha Khan, & Sarfaraz Alam..